## Slide 1: CSI4999 - Project 6 Rec Center Management
By: Eapen James, Noah Giles, Aaron Goodfellow, Tyler Streu, Taylor Piot, Doris Gjata, Eric Myllyoja
Sprint 6 Presentation

## Slide 2: Sprint 6’s User Stories We focused on
As a user, I can use the calendar function to its fullest extent
As an admin, I can use my executive function to the fullest extent
As a user, I can reserve equipment
As a user, I can view previously made / pending reservations
As an admin, I can view/modify/accept/deny reservations
Notes: Eapen

## Slide 3: Backend Development
New development on REST endpoints and business logic, including:
Expanding the scheduling functionality
  Support dynamically looking up equipment availability over arbitrary periods of time
Hardening the application by enforcing user roles on API
  Certain fields on entities should only be editable by admins even when they are “owned” by a particular user
Bug fixes and tweaks in the entity model
Notes: Noah

## Slide 4: QA Testing
Ensuring that reservations are filtered properly on the calendar, and that created reservations have the correct set of reservations.
Ensuring that the user reservation view works
Ensuring that the admin reservation queue works
Ensuring that the user equipment reservation and bundle system works
Notes: Eric

## Slide 5: Risks and Challenges
Busy time of year
  Illness, job interviews, and exams makes it harder to get together to iron out kinks
Discrepancies between backend’s expected behavior and actual behavior
  Caused issues with the calendar
Development of documentation
  Beginning to compose the documents to present later
Deciding how to keep the UI consistent
  Some teammates have different ideas how the central UI should be
Hunting for Bugs
Notes: Doris

## Slide 6: DEMO
Notes: Aaron

## Slide 7: Next Sprint Objectives
Stories:
Finish the Project and make it presentable
As a user I want to use the site on mobile
As a user, I want to subscribe/unsubscribe to an email newsletter list
Goals:
Finish this project and make it presentable!
Fix all mission-critical bugs
Notes: Tyler