## Slide 1: CSI4999 - Project 6 Rec Center Management
By: Eapen James, Noah Giles, Aaron Goodfellow, Tyler Streu, Taylor Piot, Doris Gjata, Eric Myllyoja
Sprint 7 Presentation

## Slide 2: Sprint 7’s User Stories We focused on
As a user, I can access the site on a mobile device
As an administrator, I can delete any entities (within reason)
As a user, I can re-submit old reservations for a new time
As a user I can see my membership status
Notes: Eapen

## Slide 3: Points of Development
The focus in development has shifted towards improving existing code and tying together loose ends
Reducing heterogeneity in the codebase
  Refactored some Redux actions and reducers with inconsistent structure that had previously caused some confusion
Did some work on ironing out styling glitches on mobile views
Continued hardening the application
  Improved user role checking on REST endpoints to prevent some potential abuses discovered during testing
Notes: Noah

## Slide 4: QA Testing
Using friends and family as testing guinea-pigs has proven very useful
  Working on the project for a long time, we typically try the same sort of things. Using testers who are unfamiliar with our project reveals bugs we wouldn’t have otherwise found
Ensuring the proper functioning of existing features as we continue to try and fix any bugs that are brought up
Notes: Eric

## Slide 5: Risks and Challenges
End of semester time crunch
  Everyone is busy with final exam preparation
  Trying to squeeze as much as we can in before Thanksgiving
Documentation
  Can often be overlooked when working on bug fixes
Notes: Doris

## Slide 6: DEMO
Notes: Aaron

## Slide 7: Next Sprint Objectives
More QA testing with users who haven’t seen our project
No new features will be added - this next sprint will be solely focused on finding and fixing bugs
Notes: Tyler