## Slide 1: CSI4999 - Project 6 Rec Center Management
By: Eapen James, Noah Giles, Aaron Goodfellow, Tyler Streu, Taylor Piot, Doris Gjata, Eric Myllyoja
Sprint 2 Presentation

## Slide 2: Sprint 2’s User Stories We focused on
As a User, I can login into my account in order to access the system.
As a User, I can sign up for an account.
As an Administrator, I will be able to lock and unlock user accounts.
As a User, I will be able to change my profile or update my information.
As an Administrator, I can create accounts for other users or administrators.
Notes: Eapen

## Slide 3: Entity Diagram
Notes: Noah and Eric

## Slide 4: Design of UI
Notes: Taylor

## Slide 5: Register
Notes: Doris

## Slide 6: Login
Notes: Doris

## Slide 7: QA Testing
User account can be created
User can sign in to their account
User can log out of their account
Admin has more privileges than user
Admin can enable/disable user accounts
Email verification sends link
Users / Admins can change their password
Users / Admins can get help with forgotten passwords
Notes: Eric

## Slide 8: Risks and Challenges
Frontend and UI implementation
  JHipster’s Frontend framework is a mess
  We are thinking of changing it
  We may just keep the default JHipster and just modify
Backend confusions
  Similar to the frontend confusion
Team Organization
Notes: Aaron
To be edited

## Slide 9: DEMO
Notes: Aaron with anyone else chiming in about their future plans

## Slide 10: Next Sprint Objectives
First week plan for next sprint: Facility Backend Logic / Facility Rental UI / Backlog
Next Sprint Specifics
Implement custom UI for user login
Create facility entities
Basic Facility Rental UI
Membership type UI
Clarify more after class
Notes: Tyler